Apex Construction Group

Project Implementation Report

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Harborview Commercial Complex

August 2025

# Project Overview

The Harborview Commercial Complex is a 12-story mixed-use development in Victoria Island, Lagos. Commissioned March 2023, completed July 2025 — 2 weeks early and 3% under budget.

# Key Statistics

| Metric | Value |
| --- | --- |
| Total Project Value | $48.5 million |
| Final Cost | $47.05 million |
| Contract Duration | 28 months |
| Actual Duration | 27.5 months |
| Gross Floor Area | 28,500 sqm |
| Safety Incidents | 0 lost-time injuries |

# Budget Reconciliation

Savings of $1.45M achieved through value engineering and efficient scheduling. Structural steel procurement 8% under budget, MEP optimization 5% under budget.